# Implementation Plan — Computer-Use Automation System

## Overview

Eight phases, each producing something runnable before moving to the next. Every phase is target-application agnostic — targetApp is runtime input, not hardcoded logic. OrangeHRM is used only as the test vehicle to verify each phase works.

Phases 1–5 deliver Milestone 1 (Capture → Artifact → Replay). Phases 6–8 deliver Milestone 2 (Session Management + Human Escalation + Polish).

## Phase 1 — Project Scaffold

What gets built: - TypeScript + Node.js + Express setup - SQLite schema (artifacts + sessions tables) - All TypeScript type definitions (schema.ts, index.ts) - .env config and folder structure per Decision 9

Done when: server starts, DB initializes, all types compile with no errors.

## Phase 2 — Discovery Agent (Capture Core)

What gets built: - Playwright opens a visible Chromium browser (headless: false) - Screenshot captured and sent to LLM with goal and sliding context window - LLM responds via function calling: action + checkpointForPreviousStep - Playwright executes the action - DOM Extractor runs on the acted-on element — captures primary, secondary, tertiary, fallback - Artifact builder accumulates steps - Artifact saved to SQLite on goal complete - Run log written to /evidence/runs/

Done when: LLM navigates a live web app end-to-end and a complete artifact lands in the database.

## Phase 3 — Replay Engine

What gets built: - Reads artifact from SQLite - Substitutes {{parameter}} values from caller inputs - Finds elements via stored DOM attributes in priority order (primary → secondary → tertiary → fallback) - Verifies checkpoint at each step - Classifies failures: business outcome, recoverable condition, hard failure - Returns typed outputs to caller on success

Done when: replay re-runs a captured artifact without LLM involvement and returns correct typed outputs.

## Phase 4 — API Layer

What gets built: - All Express routes wired to Discovery Agent and Replay Engine - Async run tracking — runId assigned on start, status polled via GET - POST /api/v1/capture/run - POST /api/v1/replay/run - GET /api/v1/runs/:runId/status - GET /api/v1/artifacts - GET /api/v1/artifacts/:artifactId - DELETE /api/v1/artifacts/:artifactId

Done when: capture and replay are triggered and polled entirely via API with no direct function calls.

## Phase 5 — Guardrails

What gets built: - Domain allowlist enforcement — browser navigation outside permitted domains stops the run immediately - Action classification — read-only / write / destructive at system level - allowWrites flag respected at runtime — write actions blocked when flag is false - Destructive actions always escalated (wired up fully in Phase 7, flag set here)

Done when: navigation outside allowlist is blocked, write actions blocked when allowWrites: false.

## Phase 6 — Session Management

What gets built: - Login page detection during capture — LLM signals requiresLogin: true in function call response - Agent pauses on login detection → operator notified → human logs in directly in live browser - Playwright saves full browser storage state (cookies + localStorage) per domain to SQLite sessions table - Before replay starts: Session Manager reads stored session state and restores per domain via Playwright - All sites pre-authenticated — no human login needed during replay

Done when: capture handles a login-required flow correctly and replay runs fully authenticated with no manual login.

## Phase 7 — Human Escalation

What gets built: - Stuck detection: retryCount >= maxRetries after all element strategies exhausted - Handoff Controller: sets isPaused = true, emits intervention request - POST /api/v1/runs/:runId/takeover endpoint - POST /api/v1/runs/:runId/resume endpoint - Operator UI: displays goal, current step, reason, screenshot — “Take over” and “I’m finished” controls - Before/after screenshots and human notes saved to run log on resume - Recoverable conditions handled automatically (session expiry, confirmation dialogs)

Done when: stuck is detected correctly, human takes over the live browser, automation resumes from the same step with preserved session state.

## Phase 8 — Evidence and Polish

What gets built: - PII redaction — field-level (sensitive: true in outputSchema) + pattern-based fallback (SSN, card numbers, email) - Sensitive step screenshot suppression — screenshot not saved if sensitive: true on step - Run logs written to /evidence/runs/ for every run with full step detail - Screenshot captured and attached to run log on failure - End-to-end test — capture + replay + one escalation scenario verified on a live app - README and REPORT.md written

Done when: system is submission-ready — full pipeline works, evidence folder is complete, all safety requirements met.

## Dependency Order

Phase 1 → Phase 2 → Phase 3 → Phase 4 → Phase 5 → Phase 6 → Phase 7 → Phase 8

Each phase depends on the previous. No parallel tracks — sequential keeps each phase testable in isolation before building on top of it.